## Slide 1: E-Book Application System Integration (E.A.S.I.)
Seraphim

## Slide 2: Clients
Our Clients:
  Ms. J’aimé Pfeiffer (Capital Region BOCES)
  Ms. Jen Cannell (Questar III)
Guests
  Dr. Meg Fryling
  Dr. Darren Lim

## Slide 3: Introductions
Daniel Street: Team Leader
Lauren Mathews : Web Master
Nicholas Roth: Database Manager
Kevin Mango: Development Director
Tyler Carpenter-Rivers: Document Analyst

## Slide 4: Problem Overview
Seraphim’s clients, Ms. Jen Cannell and Ms. Jaimé Pfeiffer, are in need of a single sign-on system for students to access e-books from their district’s libraries.

## Slide 5: Spiralfall

## Slide 6: Functional Requirements
All users can log-in, log-out
All users can gain access to e-books
All users can search e-books
Teachers can edit student information
Administrators can edit vendor information
Administrators can edit all user types
Administrators can edit e-books information

## Slide 7: Non-Functional Requirements
Responsive (respond reasonably to queries)
Scalable (for large amounts of data)
Secure (data, especially authentication)
Viewable (on multiple platforms)
Intuitive (for all users)
Maintenance (by administrators)

## Slide 8: Testing Plan
Unit Testing: Each function tested separately
Integration Testing: Tested between units
System Testing: Satisfies Requirements Inventory
Performance Testing: Stress Testing System
Acceptance Testing: Final Product

## Slide 9: Unit Tests - Directory

## Slide 10: E.A.S.I. Prototype

## Slide 15: Deliverables
Project Files
Website Files
Team Video
Documentation

## Slide 16: Timeline
Chart: 
| Resume Project | Detailed Design Draft | ER Diagrams | Team Song Draft | Detailed Design | Detailed Design Presentation | Acceptance Test Draft | Team Song Final Draft | Team Website - Final | Acceptance Test | Acceptance Test Presentation | Software Party | Team Meetings | Client Meetings
Start Date | 42016 | 42016 | 42022 | 42029 | 42046 | 42072 | 42075 | 42075 | 42075 | 42103 | 42116 | 42122 | 42016 | 42016
Duration | 1 | 29 | 23 | 25 | 23 | 3 | 27 | 27 | 34 | 13 | 4 | 1 | 102 | 102

## Slide 17: What’s Next?
Team Song
Academic Celebration (4/24/15)
Software Party!
Graduation
Kill the Dragon!!!

## Slide 18: Questions?

## Slide 19: Agenda
System Definition
Problem Overview
Project Plan
Functional & Non-Functional Requirements
Life Cycle
Introductions
Deliverables
Testing Plan
Unit Tests
What’s Next