Seraphim: Team Meeting #2

Saturday, September 13th, 2014

2:00 PM – 5:15 PM in Software Engineering Lab

Team Members Present: Lauren, Tyler, Dan, Kevin

* Goal: Have software plan virtually finished.
* Team Project Name: E-Book Application System Integration (E.A.S.I.)
* Software Plan:
	+ Created the outline (Table of Contents)
	+ Went through each section and compared it to how past Software Teams described their sections
	+ Compared Development models (Spiral vs. Waterfall) – choose a hybrid
	+ Discussed what “officially” are jobs were
* Important Date: Software Plan Presentation on Tuesday, September 23rd (look fancy!)
* Reminder to get their resume critiqued this week
	+ Set up Kevin to go Tuesday
	+ Set up Tyler to go Wednesday
* Last Sections to be completed during week:
	+ Creating Development Model (Spiralfall)
	+ Getting specs on development environments
	+ Team Member Resumes (first have to be critiqued)
	+ Glossary
* Next Meeting: Create & Review Software Plan Presentation next Sunday, September 21st