Seraphim: Team Meeting #20

Saturday, April 19th, 2014

1:00 PM – 11:40 PM in Software Engineering Lab

All Team Members Present

* Goal(s):
  + Finish Project.
  + Complete Unit Tests.
  + Prepare presentation.
  + Finalize song lyrics
* Tasks Completed:
  + Dan and Tyler worked on front end of books page
    - Also added download button, eventlistener
    - Dan attempted AJAX functionality to button
  + Nick
    - Final touches on database
    - Adjust database as bug fixes occur
    - Finalize song lyrics
      * Drafting video script
  + Tyler and Nick
    - Review Document
      * Reconcile and update to recent system changes
        + Revise diagrams/documents and update to doc and presentation

ER

Data dictionary

Database schema

* + Lauren
    - Delegated slides to team for presentation w/ team member consultation
  + Kevin and Lauren, Dan
    - Resolve bugs:
      * Clear when adding user ✓
      * Admins add admins ✓
      * Reading level not showing up (add accounts) N/A
      * Teachers only edit students ✓
      * Edit account, need password to change ✓
      * Changed permission [something], kept on edit ✓
      * Error message for empty title, author, isbn – shouldn’t work ✓
      * Add genre w/ book manually ✓
      * Manual add book, try upload, edit blank field, won’t upload N/A
      * Add book manually, not showing on main page
      * Add vendor field (add books manually) ✓
      * All company stuff
      * Multi-select genres
      * Add genres?
      * Remove user ✓
      * Reading lvl (books/accounts heading) ✓
        + 2nd page of notes that were hard to read

Book not showing main page ✓

All company [something] ✓

Parse overdrive

“something something dark side” ✓ - FIX

Book description

Adding books/accounts ✓

Book [something] from header of advanced search ✓

Searching books (main page)

Add accounts, top down district

Search books, advanced, genre single search drop-down ✓

E-book adding ([something] places)

Deleting e-books ✓

Adding more than one e-book at once (only does [something]) ✓

Move file no [something]

* For tomorrow, Monday 4/20:
  + “welcome master admin”
  + Fill database appropriately
  + Documentation ✓
  + Presentation ✓
* Get rid of:
  + Reading lvl (books) – leader?
  + Quantity (of books)
  + Teacher edition
* Not finished:
  + Log out after 5 minutes
  + Password hashing
  + Automatic book adding
* Order for presentation:
  + Title & Clients: Dan
  + Product Overview & Spiralfall: Tyler (name where our current progress is: testing/implementation)
  + Functional Requirements: Tyler
  + Non-Functional Requirements: Nick
  + Testing Plan: Dan
  + Unit Tests: Nick
  + Prototype: Kevin
  + Delieverables-What's Next: Lauren