## Slide 1: Elite Sprint 3
February 17th, 2016
Andrew Ashline, Filipe Coutinho, Joe Faresta,
Hemraj Persaud, Kirby O’Keefe, Dan Wilson

## Slide 2: Project Overview
Create an application to help users practice deductive reasoning
Utilize an instructor/student structure like blackboard
Allow instructors to create proof problems and quizzes
Allow students to take quizzes and practice proofs
Incorporate statistics tracking within the database

## Slide 4: Database Design

## Slide 5
Assign Quiz

## Slide 6
Take Quiz

## Slide 7
Create Users

## Slide 8
Edit Users

## Slide 9
Forgot Password

## Slide 10
Create Course

## Slide 11
Edit Course
**Adding students pushed to next sprint

## Slide 12
Student Dashboard

## Slide 13: Pushed to Next Sprint:

## Slide 15: Sprint Burndown Chart
Sprint 3 Velocity = 30

## Slide 16
Average Project Velocity = 18
Total Project Velocity = 54
Sprint 1 = 11
Sprint 2 = 13
Sprint 3 = 30

## Slide 17: DEMO

## Slide 18: Reflection and Retrospective
Actions made for Sprint 3 | Actions to make for Sprint 4
Be sure to manually verify stories so they show up on YouTrack burndown chart Thoroughly think of all tasks before starting sprint Have formal stand up meetings more frequently | Be sure to specify all story points at beginning of sprint Don’t add more tasks during sprint - stick to what we plan on at the start Focus on project more in the beginning of the sprint

## Slide 19: Feedback
Adding multiple students to a course at a time
Change our data base course table
  have groups of courses
  use sections to differentiate between the “classes”