##### Software Plan

Virtual Network Device Mapping System

Requested by: 		Mr. Ken Swarner

Systems & Operations Manager

Siena College

School of Science

Mr. Eric Crossman

Assistant Systems & Operations Manager

Siena College

School of Science

MAJIK Software Solutions

Prepared by: 	Amanda Danko

Kevin Johnson

Ian Kost

Kelly Morgan

Mark Riley

September 19, 2006

Table of Contents:

the Virtual Network Device Mapping System

System Definition

1.1	Problem Definition	- 2 -

1.2	 System Justification	- 2 -

1.3	 Goals for the System and for the Project	- 2 -

1.4	 Constraints on the System and on the Project	- 3 -

1.5	 Functions to be Provided (hard & software/people)	- 3 -

1.6	 User Characteristics	- 3 -

1.7	Development/Operating/Maintenance Environments	- 4 -

1.8	Solution Strategies	- 4 -

1.9	Priorities of System Features	- 4 -

1.10	System Acceptance Criteria	- 5 -

1.11	Sources of Information	- 5 -

Problem Definition

2.1	Life Cycle Model: Linear Sequential (Classic Waterfall) Model	- 6 -

2.2 	Organizational Structure	- 7 -

2.3        Preliminary Staffing and Resource Requirements	- 7 -

2.4	Preliminary Development Schedule	- 8 -

2.5 	Project Monitoring and Control Mechanisms	- 8 -

2.6 	Tools and Techniques to be Used	- 8 -

2.7 	Programming Languages	- 8 -

2.8 	Testing Requirements	- 8 -

2.9 	Supporting Documents Required	- 9 -

2.10 	Manner of Demonstration and Delivery	- 9 -

2.11	 Sources of Information	- 9 -

Appendix

3.1	Gantt Chart	- 10 -

3.3 	Glossary of Terms	- 11 -

3.2 	Team Resumés	- 12 -

# 1.1	Problem Definition

Mr. Ken Swarner and Mr. Eric Crossman have no cohesive information source on the network devices which they manage in the Siena College School of Science. The recent expansion of their responsibilities from the Computer Science department to the entire School of Science has made this an untenable situation. Currently, they often have to physically search for devices in Roger Bacon and the Morrell Science Center. Additionally, the information Mr. Swarner and Mr. Crossman have about these devices is stored in a manner not easily retrieved or interpreted. Our clients have requested that we develop a web based network mapping tool which will coordinate network device information and present it in a graphical form.

# 1.2	 System Justification

The purpose of the Virtual Network Device Mapping System is to save our clients time and energy. The graphical display of information pertaining to network devices will allow Misters Swarner and Crossman to quickly and easily locate those devices. Our clients will also be able to gather important information regarding specific devices, allowing them to work more efficiently.

# 1.3	 Goals for the System and for the Project

The goal of this software is to be able to access a website and view a graphical representation of the floor plans in the School of Science. These floor plans will be able to display the location and layout of network devices. In addition, the program will be able to display information specific to those devices.

The software will also be extensible. A static layout or floor plan would easily be made obsolete by renovations within the School of Science. This makes it essential that the graphical components be able to be changed and added to.

Our team goal is to gain experiential knowledge in the field of software engineering, with a focus on improving our interpersonal skills and applying our talents to a real world problem. We expect to gain proficiency with the Linear Sequential Model, also known as the Classic Waterfall Model. Finally, we plan to meet our client’s needs through teamwork and innovation.

# 1.4	 Constraints on the System and on the Project

The largest constraint on this project is that the graphical representation can not be accomplished with static images. Any change to floor plan or layout would render those static images obsolete and drastically reduce the effectiveness of the program. Therefore, a method must be discovered to dynamically generate the required graphics. The website must incorporate a secure login, utilizing the HTTPS standard. Also, the website will be run on an Apache web server, and the information will be stored in an Oracle database named oraserv. Finally, the deadline for this project is April 2006.

# 1.5	 Functions to be Provided (hard & software/people)

- A web based graphical representation of the floor plans and room layouts of Roger Bacon and the Morrell Science Center. The room layouts will include the locations of all network devices.

- A display of pertinent information specific to each network device. This information will be available upon selecting an individual device.

- A server database to hold information regarding network devices. This information will include, but is not limited to: physical location, MAC address, faculty use, and IP address.

- An Apache Web Server to host a website accessible to users which allows communication with the database.

- Search functionality within the information associated with network devices. A specific example would be searching a faculty member’s name to find the computer associated with them.

- A web based interface which allows modification of the information stored in the database. This interface will also include functionality in altering the graphical displays.

# 1.6	 User Characteristics

There will only be two different types of users. The first will be those viewing information about network devices. They will sign into the website and access whatever information they need. The second will be users editing or adding to the information. They may be adding or removing rooms and devices, altering the layout of a room, or changing information associated with a device.

# 1.7	Development/Operating/Maintenance Environments

The Virtual Network Device Mapping System will be created on the Siena College Software Engineering workstations. It will be compatible with the Internet Explorer, Firefox, and Safari internet browsers. Users will be able to access the website from any computer with an active internet connection and one of the above named browsers. Extensibility will be included as a part of the website interface, allowing for maintenance by qualified users.

# 1.8	Solution Strategies

Our team will utilize the Linear Sequential Model (Classic Waterfall Method) to meet our clients’ needs.  The following steps outline our process:

Software Plan - Definition of the problem and outline of the overall expectations 		of the final project.

Requirement Specifications - Gather information from the clients in order to 	establish requirements and specifications.

Preliminary Design - Address the requirement specifications in a representation 	of the final project.

Detailed Design - Expand upon the Preliminary Design representation with more 	code and initial testing.

Acceptance Test - Conclude the Life Cycle Model with final testing and 	delivering the product to the client.

# 1.9	Priorities of System Features

A key feature required of this system is the ability to add and remove network devices from the interactive maps.  Any future changes to the layout of a building or to the information pertaining to network devices should be easily made in the program.  For this reason it is important that the program is as adaptable and extensible as possible to future situations.

# 1.10	System Acceptance Criteria

The program will successfully meet the following criteria:

- Web-based mapping tool for the network.

- Zoom feature to view the maps in more detail.

- Ability to add and remove computers.

- Password protected.

- Function properly in multiple browsers.

- Search function for computers and faculty.

# 1.11	Sources of Information

The information presented in this Software Plan was gathered in meetings with our clients, Mr. Ken Swarner and Mr. Eric Crossman, of the Computer Science Department of Siena College.  Other information included was collected from the textbook for this course, Software Engineering: A Practitioner’s Approach by Roger S. Pressman.  Additional information and layouts was gathered from Software Plans created in previous years by students in the Software Engineering course.

Project Plan

# 2.1	Life Cycle Model: Linear Sequential (Classic Waterfall) Model

Software Plan

Definition of the problem and outline of the overall expectations of the final project.

Requirement Specifications

Gather information from the clients in order to establish requirements and specifications.

Preliminary Design

Address the requirement specifications in a representation of the final project.

Detailed Design

Expand upon the Preliminary Design representation with more code and initial testing.

Acceptance Test

Conclude the Life Cycle Model with final testing and delivering the product to the client.

# 2.2 	Organizational Structure

MAJIK Resource Systems is comprised of these team members

Name				E-mail				Phone Number

Kelly Morgan			skm6207@siena.edu		518.283.2788

Amanda Danko		a03dank@siena.edu		518.879.5681

Kevin Johnson			skj9398@siena.edu		518.469.4830

Ian Kost			sik7217@siena.edu		518.782.6034

Mark Riley			smr7862@siena.edu		518.782.5655

The team members are organized in the following positions.

Kelly Morgan			Team Leader

Amanda Danko		Information Specialist

Kevin Johnson			System Administrator

Ian Kost			Project Engineer

Mark Riley			Webmaster

The team is designed as a democratic unit. The decisions are made with the majority vote, with the team leader deciding ties, and setting the agenda.

The description of each position is as follows.

Team Leader	Organizes and sets agendas for meetings, sets the plan for the semester, sets goals for other team members.

Information Specialist	Documents meetings, organizes reports, keeps track of documentation.

System Administrator	Maintains all software and hardware on the team’s computers, and administrates user accounts.

Project Engineer	Performs design and engineering tasks related to the development of the software solution.

Webmaster		Designs and updates the team’s website.

# 2.3        Preliminary Staffing and Resource Requirements

Our team will need to utilize various hardware, software, and human resources. The hardware needed includes computer systems, a LINUX based web server with Oraserv, printers, and the like. The software needed includes Dreamweaver, Fireworks, Flash, and Oracle. Our human resources include Mr. Eric Crossman, Assistant Systems and Operations Manager, and Mr. Ken Swarner, Systems & Operations manager for the School of Science, as well as Dr. Tim Lederman, our Software Engineering Professor. Finally, we will be utilizing spreadsheets listing information about the computers in each building, along with floor maps of the buildings we will be tracking computers in.

# 2.5 	Project Monitoring and Control Mechanisms

Our team will have a minimum of one meeting a week, often with two team meetings, which will ensure consistent contact between the members of the group, facilitating smooth interaction, as well as ensuring individuals are up to date. There will be a weekly meeting with the client to ensure both sides are in tune with the project’s vision. Finally, weekly meetings with the team leader help to stay on task.

# 2.6 	Tools and Techniques to be Used

The team will be using computers loaded with Windows XP, with software including MS Project, Dreaweaver, Oracle, and Microsoft Office will be used. Dreamweaver will be used for the web development. The management of the system will be done with Oracle. MS Project will be utilized in the process of development of software, to keep the project on schedule, and to illustrate in detail where the project stands. We will be using software engineering techniques to complete the design process.

# 2.7 	Programming Languages

Our team will use HTML, as well as PHP to design web pages that will illustrate computer locations on each section of the building. We may develop other software to work in conjunction using C++ or Java.

# 2.8 	Testing Requirements

After each project component is completed, that component will be tested. The clients will be encouraged to aid in the testing process, and will also be made aware when the project reaches a segment where it will enter testing. The final testing will include all requirements and conditions from our client. It is our goal that the product will be compatible with all major computer platforms.

# 2.9 	Supporting Documents Required

We will be providing supporting documentation to our client at least five times during the software engineering process, with more added if it is determined to be necessary. They will be delivered to the clients, as well as posted to a company website. The five times currently provided are:

Project Definition / Project Plan		September 19, 2006

Software Requirements Specifications 	October 23, 2006

Preliminary Design				November 27, 2006

Detailed Design				February 19, 2007

Acceptance Test				April 16, 2007

# 2.10 	Manner of Demonstration and Delivery

We will be illustrating our progress to our clients, as well as to our class, using PowerPoint and paper documentation. The dates of the presentations are subject to revision.

Project Definition / Project Plan		September 20, 2006

September 22, 2006

Software Requirements Specifications 	October 25, 2006

October 27, 2006

Preliminary Design				November 29, 2006

December 1, 2006

Detailed Design				February 2007

Acceptance Test				April 2007

# 2.11	 Sources of Information

Much of the information found in the software plan was provided by our clients, Mr. Eric Crossman and Mr. Ken Swarner. Additionally, the Software Engineering Class taught by Dr. Lederman, and its accompanying textbook, Software Engineering: A Practitioner’s Approach by Robert Pressman. Finally, previous Software Engineering projects helped to provide a template for this document.

# 3.1	Gantt Chart

# 3.3 	Glossary of Terms

Database – A collection of data organized to be readily available for use.

Gantt Chart - A chart that displays progress over time, in this case used to keep 	track of a project.

Linear Sequential Model / Classic Waterfall Model – A systematic, sequential 	approach to software development that progresses from this Software Plan to 	Requirement Specifications, Preliminary/Detailed, and finally Acceptance Tests.

Network Device - A computer, peripheral or other related communications equipment attached to a network.

MAC address - Media Access Control address, given to a device in a network. It consists of a 48-bit hexadecimal number (12 characters). The address is normally assigned to a device, such as a network card, when it is manufactured.

Virtual - Something which is a representation rather than the ‘real’ thing, thus ‘virtual reality’.

# 3.2 	Team Resumés

Amanda S. Danko

Current Address:					         Permanent Address:

515 Loudon Rd. SPOB 3801				         1133 Old Schaghticoke Rd.

Loudonville, NY 12211				         Schaghticoke, NY 12154

Email: a03dank@siena.edu				         Mobile Phone: (518) 879-5681

Objective

A position in the field of computer science; special interests in programming, software analysis.

Education

Siena College, Loudonville NY

B.S. in Computer Science, Spanish Minor, complete by May 2007

Relevant Courses of Study

- Computer Science: Analysis of Algorithms, Object-Oriented Design & Programming, Computer Architecture and Assembly Language, Data Structures, Physics and Discrete Structures 1 & 2, Introduction to Computer Science, Introduction to Programming Languages.

- Spanish: Spanish Language Study Tour (in Spain), Communicative Competence in the Spanish Language, Intermediate Spanish 1 & 2, Communications in Spanish 1 & 2.

Computer & Language Skills

- Experience with Java, VB, Assembly, the Microsoft Office package, Adobe Photoshop, and Windows 98/NT/2000/XP.

- Simulated board-type games such as Boggle and Guess Who.

- Object-Oriented Programming in Java.

- Proficient in Spanish.

Experience

Intern, Captira Analytical, Albany NY 2006

Summer internship for programming in Visual Basic with the .Net 		 	      Framework.

- Head Cashier & Front End Sales, CompUSA, Latham NY 2005-2006

Supervise front end cashiers and customer service.

Hired as cashier, recommended to a lead position in 2005.

Additional Experience and Activities

- Work-Study Student, Siena College Office of Campus Programs 2004-2006

- Ambassador, Siena College Office of Admissions 2004-2006

- Volunteer, Albany Area High School Programming Competition, Siena College 2006

26 Victor St.

Albany NY 12206

(518) 496-8587 (Cell)

mark.riley@siena.edu

Objective: Obtain an internship utilizing my Computer Science Knowledge, as well as my leadership, communication, and business skills.

Education:

Siena College, Loudonville, NY

Three Years Studies in Computer Science

Business Minor

Presidential Scholar

3.2 GPA (3.6 in Major)

Professional Experience:

Dunkin Donuts Albany, NY, 2003-Present

Shift Leader

Lead team members through their work day

Facilitated service to customers, solved customer issues

Solved personnel disputes between crew members

Was responsible for handling money during change of shifts

Siena College Student Events Board Loudonville, NY 2004-present

Concerts Co-Chair

Brought back a struggling concert program at Siena

One of two people in charge of planning and carrying out the concert

Coordinated the efforts of different groups to ensure a smooth operation

Activities

Holy Cross Religious Education, Assistant Teacher (1999 – 2003)

Intramural Basketball (2006)

Skills

Extensive knowledge of Microsoft Office, Intermediate Knowledge of HTML, Some Image-Editing Software Knowledge.

###### Kelly A. Morgan

============================================================================

One Zermatt Drive

Wynantskill, New York 12198

Home: 518-283-2788; Cell: 518-588-2270

E-mail: kelly.morgan@siena.edu

# OBJECTIVE:  a position in an information technology department in a major corporation

# EDUCATION
Siena College, Loudonville, New York

B.S. Computer Science; Mathematics Minor, December 2006

- Presidents List – GPA: 4.0 major, 3.88 overall

- NCAA Division I Scholar Athlete-Field Hockey (Freshman Year)

Major Courses

Intro to Programming; Data Structures; Assembly Language and Architecture; Object Oriented

Programming; Web Design and Programming; Database Management; Advanced Database Management; Calculus I & II; Algorithms; Discrete Mathematics; Electronics; Digital Electronics

Software/Languages

Proficient in: Java; Blue J; NetBeans 5.0/5.5, Windows 2000/XP; Dreamweaver MX; MS Excel; MS PowerPoint; MS Word; Oracle 10g; HTML; XML; JavaScript; Cascading Style Sheets (CSS); SQL

Familiar with: Visual Basic;  Flash;  Fireworks 8; MS Access;  XHTML;  PHP;  PL/SQL;  JDBC; JSP

RELATED EXPERIENCE

Student Assistant,  Siena College Computer Science Department 2004 - 2005 (4 semesters)

Independent Study, Summer 2005

- Redesigned Siena College's academic affairs website

- Collected requirements and specifications from the Office of the Vice President for Academic Affairs

- Organized and categorized over 300 pages of content into a central hierarchy

- Designed several prototype templates, and implemented PHP-driven scripts for dynamically inserting content into a centrally maintained template.

Intern, GE Global Research, Niskayuna NY, Summer 2006

- Designed and developed a high-level Java API to allow the integration of an existing document management system into web applications

- Provided full design and requirements documentation as per the Software Development Life Cycle Process

- Learned necessary new technologies to complete project

- Designed and implemented a functional test plan, test cases, and test suite

- Developed training and reference documentation for programming staff

- Presented the final project to upper management

# HONORS/ACTIVITIES

- Inducted member of Delta Epsilon Sigma, Beta Psi Chapter, Siena College 2006

- NYS Lottery Leaders of Tomorrow Scholarship 2003

- Volunteer Coach - Challenger Sports League for Handicapped Youth & Adults 2001-2003

- Parish Rep to the National Catholic Youth Conference in Indianapolis – 2001

Ian A. Kost

85-18 68th Avenue

Rego Park, NY 11374

(917) 584-2409

iakost@gmail.com

Education		Siena College, School of Sciences

Major:  Computer Science

Coursework: Intro. to Computer Science, Intro. to Programming, Data 					Structures, Assembly Language and Computer Architecture, Object-Oriented 				Design and Programming, Calculus I, Calculus II, Mathematics and Decision 				Making I & II, Analysis of Algorithms, Web Design, Networking and 					Communications.

Academic Honors: Recipient of Siena College Franciscan Scholarship

GPA:  3.00

Xavier High School

Graduate Class of 2003

Experience

Feb 2004 - Present	Siena College – Office of Admissions

Data Entry Assistant

Using the school’s computerized record keeping system to accurately and 				quickly input prospective student information.

Summer 2005 and 2006	Crossborder Solutions

Quality Assurance Intern

Creating and modifying testing scripts to efficiently and effectively test 				internally built software.  Performing various software development and 				information technology related projects as needed.

Computer

Skills			Java Programming, Visual Basic Programming, Some C++ Programming, 			Assembly Language Programming, HTML Programming, Flash, Microsoft 			Office (Word, Excel, PowerPoint, Outlook), Computer Hardware Knowledge,

Typing WPM: 45

Interests		Programming Games, Golf, Computer Maintenance and Repair

Future Plans		Completing my undergraduate degree in computer science and pursuing a 			career in programming.

Possibly returning to school and completing a Master’s Degree in computer 				science.

Kevin D. Johnson

14 Roland Drive

Albany, NY 12208

(518) 469-4830

kevin.johnson@siena.edu

OBJECTIVE

To obtain a challenging position in the field of computer science that utilizes my educational background and experience; with a particular interest in software engineering.

EDUCATION

Siena College, Loudonville, NY

B.S. in Computer Science, 86 Credits completed;

GPA: 2.65 / 3.52

RELEVANT COURSES

Introduction to Computer Science

Procedural Design and Programming

Data Structures

Assembly Language and Computer Architecture

Object-Oriented Design and Programming

Operating Systems

Communications and Networks

Bioinformatics

Software Engineering I

Learning Algorithms

Calculus I

ADDITIONAL EXPERIENCE

Research Assistant, Siena College, Loudonville, NY, Fall 2003

- Conducted research in the field of Bioinformatics and developed a program to analyze protein sequences with Dr. Eric Breimer.

EMPLOYMENT

Bartender/Barback, Pauly’s Hotel, Albany, NY, 2005-2006

Lifeguard, Fort Orange Club, Albany, NY, 2005

Assistant Chief Lifeguard, John Boyd Thacher State Park, Albany, NY, 2002-2005

- Supervised twelve lifeguards.

- Oversaw beach and pool operations.

- Responsible for scheduling, training, and documentation.

Lifeguard, John Boyd Thacher State Park, Albany, NY, 2000-2001

COMPUTER EXPERIENCE

Operating Systems: DOS, Windows 3.1/95/98/2000/NT/XP, LINUX, UNIX

Programming Languages: C++, C, Java, Scheme, Intel Assembly, HTML, PHP, CSS, JavaScript

Software Packages: Microsoft Office Suite, Microsoft Developer Studio, Macromedia Studio, Rational Rose, BlueJ, Dreamweaver

# Text boxes

Acceptance Test

Detailed Design

Preliminary Design

Requirement Specifications

Software Plan