## Slide 1: Efficient and Simple (E.A.S.)
Maroon Solutions

## Slide 2: Our Agenda
Project Overview
Resource Overview
Company Overview
Delivery Overview

## Slide 3: Problem Definition
Tracking “sold” items
Recites for donors

## Slide 4: System Justification
The need to get off paper
Tracking suspicious activity
Giving recites to donors

## Slide 5: Goals for the System and the Project
Simplicity
Ease of use
Multi-user functionality

## Slide 6: Constraints
Potential for laptop to be stolen again
High information traffic
Wifi
User friendly

## Slide 7: Our Agenda
Project Overview
Resource Overview
Company Overview
Delivery Overview

## Slide 8: Environment
Development Environment: Software Engineering Lab, personal computers
Operating Environment: Mac and PC, Internet, Siena servers
Maintenance Environment: to be determined

## Slide 9: Tools and Techniques
Google Chrome
Mozilla Firefox
Safari
Internet Explorer
Notepad++
SQL Developer
Eclipse

## Slide 10: Project Management and Development Model
Spiral Method

## Slide 11: Solution Strategy
Spiral Method:
  Define and Obtain Requirements
  Development of Design
  Implementation/Coding of Project
  Testing the Solution
  Installation and Maintenance of the System
  Repeat

## Slide 12: Acceptance Criteria
Directors/Employees will be able to
  Add/remove/edit items to the inventory database
  Add/remove/edit customer profiles
  Add/remove/edit donor profiles

## Slide 13: Sources of Information
Dr. Meg Fryling
Dr. Darren Lim
Ms. Mary Partridge-Brown
Ms. Roberta Sandler

## Slide 14: Our Agenda
Project Overview
Resource Overview
Company Overview
Delivery Overview

## Slide 15: Team Structure
Kathleen Rotondo: Team Leader
Mathew Banville: Web Master
Kyle Flack: Database Administrator
Marissa Gasparro: Data Analyst
Kean Smullen: Head Developer

## Slide 16: Preliminary Staffing and Resources
Assigning roles to ensure efficiency
All team members will keep all other team members on task
Laptops and Software Engineering lab computers
Meetings in Software Engineering Lab

## Slide 17: Development Schedule
Gantt Chart
Task | Duration | Start | Finish
Establish Team | 1 day | 9/5/14 | 9/5/14
Software Plan | 10 days | 9/6/14 | 9/19/14
Software Plan Due | 1 day | 9/19/14 | 9/19/01
Software Plan Presentation | 1 day | 9/23/14 | 9/23/14
Requirement Specifications | 26 days | 9/23/14 | 10/28/14
Required Document Due Date | 1 day | 10/28/14 | 10/28/14
Requirement Presentation | 1 day | 10/28/14 | 10/28/14
Preliminary Design | 26 days | 10/28/14 | 12/2/14
Preliminary Design Due Date | 1 day | 12/2/14 | 12/3/14
Preliminary Design Presentation | 1 day | 12/2/14 | 12/3/14
Team Meetings | 63 days | 9/5/14 | 12/2/14
Client Meetings | 61 days | 9/9/14 | 12/2/14

## Slide 18: Project Monitoring and Control
Timely fashion
Meeting weekly with Dr. Fryling
Emails with questions pertaining to the project
Daily form of communication

## Slide 19: Our Agenda
Project Overview
Resource Overview
Company Overview
Delivery Overview

## Slide 20: Programming Languages
HTML
CSS
Javascript
PHP
SQL

## Slide 21: Testing Requirements
Testing regularly
Look at every scenario to remove bugs
Test with non-skilled users for feedback
Continuous client meetings

## Slide 22: Supporting Documentation
Software Plan
Requirement Specifications
Preliminary Design
Detailed Design
Acceptance Test

## Slide 23: Documentation and Delivery
Presentations on documentation
Presentation dates:
  Software Plan: September 23rd
  Requirement Specifications: October 28th
  Preliminary Design: December 2nd
  Detailed Design and Acceptance Test: Spring 2015

## Slide 24: Questions?