## Slide 1: E-Book Application System Integration (E.A.S.I.)
Seraphim

## Slide 2: Clients
Our Clients:
  Ms. J’aimé Pfeiffer
  Ms. Jen Cannell
Guests
  Dr. Meg Fryling
  Dr. Darren Lim

## Slide 3: Introductions
Lauren Mathews: Team Leader
Daniel Street: Web Master
Nicholas Roth: Database Manager
Kevin Mango: Development Director
Tyler Carpenter-Rivers: Document Analyst

## Slide 4: Problem Definition
Libraries need it to be easy for their students to access e-books
A single sign-on service for students to find all e-books given for their district

## Slide 5: System Justification
One central location
Remove unnecessary complications
Too many vendors
Unique accounts

## Slide 6: Project Goals
Simplicity
Single login for students
Maintenance by administrators
Access to multiple vendor sites

## Slide 7: System Constraints
Younger students
Internet reliability
Programming languages availability

## Slide 8: Project Functions
User groups
Add/remove vendors
Automatically checking vendors
E-Book acquisition
Administrators maintain system

## Slide 9: Development Resources
Software: Adobe Photoshop, Oracle SQL Server, Eclipse, Google, Microsoft Office, Mozilla Firefox, SmartDraw
Languages: Java, SQL, CSS, HTML, JavaScript, PHP

## Slide 10: Spiralfall

## Slide 11: Timeline
Task | Duration (Days) | Start | Finish
Establish Team | 2 | 9/3 | 9/4
Software Plan | 8 | 9/11 | 9/19
Software Plan Presentation | 3 | 9/20 | 9/23
Team Website Creation | 6 | 9/24 | 9/30
Requirements Specification | 23 | 10/1 | 10/24
Requirements Specification Presentation | 3 | 10/25 | 10/28
Data Dictionary | 12 | 10/29 | 11/10
Unit Tests | 15 | 10/29 | 11/13
UML Diagrams | 19 | 10/29 | 11/17
Preliminary Design | 10 | 11/18 | 11/28
Preliminary Design Presentation | 6 | 11/29 | 12/4
Client Meetings | ~ 20 | 9/11 | 12/2
Team Meetings | ~ 20 | 9/10 | 12/4

## Slide 12: What’s Next?
Web Site
Requirements Specifications
System Design

## Slide 13: Agenda
System Definition
Problem Definition
System Justification
Project Plan
Project Functions
Environments
Project Goals
System Constraints
Model
Timeline
What’s Next