Seraphim: Team Meeting #20

Saturday, April 19th, 2014

1:00 PM – 11:40 PM in Software Engineering Lab

All Team Members Present

* Goal(s):
	+ Finish Project.
	+ Complete Unit Tests.
	+ Prepare presentation.
	+ Finalize song lyrics
* Tasks Completed:
	+ Dan and Tyler worked on front end of books page
		- Also added download button, eventlistener
		- Dan attempted AJAX functionality to button
	+ Nick
		- Final touches on database
		- Adjust database as bug fixes occur
		- Finalize song lyrics
			* Drafting video script
	+ Tyler and Nick
		- Review Document
			* Reconcile and update to recent system changes
				+ Revise diagrams/documents and update to doc and presentation

ER

Data dictionary

Database schema

* + Lauren
		- Delegated slides to team for presentation w/ team member consultation
	+ Kevin and Lauren, Dan
		- Resolve bugs:
			* Clear when adding user ✓
			* Admins add admins ✓
			* Reading level not showing up (add accounts) N/A
			* Teachers only edit students ✓
			* Edit account, need password to change ✓
			* Changed permission [something], kept on edit ✓
			* Error message for empty title, author, isbn – shouldn’t work ✓
			* Add genre w/ book manually ✓
			* Manual add book, try upload, edit blank field, won’t upload N/A
			* Add book manually, not showing on main page
			* Add vendor field (add books manually) ✓
			* All company stuff
			* Multi-select genres
			* Add genres?
			* Remove user ✓
			* Reading lvl (books/accounts heading) ✓
				+ 2nd page of notes that were hard to read

Book not showing main page ✓

All company [something] ✓

Parse overdrive

“something something dark side” ✓ - FIX

Book description

Adding books/accounts ✓

Book [something] from header of advanced search ✓

Searching books (main page)

Add accounts, top down district

Search books, advanced, genre single search drop-down ✓

E-book adding ([something] places)

Deleting e-books ✓

Adding more than one e-book at once (only does [something]) ✓

Move file no [something]

* For tomorrow, Monday 4/20:
	+ “welcome master admin”
	+ Fill database appropriately
	+ Documentation ✓
	+ Presentation ✓
* Get rid of:
	+ Reading lvl (books) – leader?
	+ Quantity (of books)
	+ Teacher edition
* Not finished:
	+ Log out after 5 minutes
	+ Password hashing
	+ Automatic book adding
* Order for presentation:
	+ Title & Clients: Dan
	+ Product Overview & Spiralfall: Tyler (name where our current progress is: testing/implementation)
	+ Functional Requirements: Tyler
	+ Non-Functional Requirements: Nick
	+ Testing Plan: Dan
	+ Unit Tests: Nick
	+ Prototype: Kevin
	+ Delieverables-What's Next: Lauren