Seraphim: Team Meeting #3

Sunday, September 21st, 2014

1:00 PM – 3:15 PM in Software Engineering Lab/Room 328

All Team Members Present

* Goal: Create & Review the Software Plan Presentation
* Created Software Plan Presentation:
	+ Introductions/Clients (+ Agenda): Lauren
	+ Problem Definition/System Justification: Dan Street
	+ Project Goals/System Constraints: Kevin Mango
	+ Project Functions/Development Resources: Nick Roth
	+ Development Model/Timeline: Tyler Carpenter-Rivers
* Practiced presentations in Room 328 (classroom)
	+ Make sure each team member is familiar with all parts of software plan
	+ Reminder to get team eval. done
	+ Lauren will bring in two copies of Software Plan & Software Presentation for Dr. Lim and Dr. Fryling
	+ Pictures will be on Tuesday as well; look fancy!
* Clients informed of Software Team Presentation – they declined to come
* Clients given (and they reviewed themselves) Software Plan
	+ Numbers of students using system moved from 3,000 to over 80,000 students
* Clients informed of next steps (Team Website, Requirements Specifications)
* Important Date(s): Software Plan Presentation Tuesday (9/23), Team Website (9/30)
* Next Meeting: Saturday, September 27th, 1:00 – 3:00 PM