Seraphim: Team Meeting #4

Saturday, September 27th, 2014

1:00 PM – 3:00 PM in Software Engineering Lab

All Team Members Present

* Goal(s): Flesh out details of Seraphim Website, Start Work on Requirements Specifications Document
* Worked on Website:
  + Lauren: Main Page
  + Dan: General outline, header/footer
  + Nick & Tyler: Content
  + Kevin: JavaScript for pages (instead of multiple pages, hiding/showing content)
* Lauren & Tyler started outline on Requirements Specifications
  + Outline created
  + Decided, following Spiralfall, to include (and starting designing) prototypes
  + Assigned Nick (& Tyler) to start working on UML Diagrams
  + Will be coming together next weekend to work on details & User Case Narratives
* Tyler & Lauren will be creating prototypes of the user access screen and the main page of the website, to show and discuss details with the client, all this week
* Important Date: Team Website Due Thursday (10/2) (date changed from 9/30)
* Reminder: Mock Interviews coming soon – look at class calendar for more details
* Next Meeting: Sunday, October 5th, 2:00 PM – 5:00 PM