Seraphim: Team Meeting #9

Sunday, November 2nd, 2014

1:00 PM – 4:00 PM in Software Engineering Lab

Team Members Present: Lauren, Tyler, Nick, Kevin

* Goal(s): Start work on Preliminary Design and Prototypes
* Kevin started work on the access screen prototype
* Lauren created the main document, table of contents, and completed most writing throughout the document
	+ Meeting with Dr. Fryling (soon) to see what is required for Table of Contents
* Nick and Tyler started (and completed) work on Activity Diagrams
* Sections Left: Website Maps, Deployment Diagram, Structure Diagram(s), Data Dictionary, Prototype Screens, Testing Plans (w/ Unit Tests)
* Important Dates:
	+ Lauren and Nick will be unable to meet next weekend due to other commitments; Tyler, Dan and Kevin have been put in charge of continuing to work on the prototypes, completing the Data Dictionary and finishing Lab 8
	+ Informal Presentations next week:
		- November 11th: Data Dictionary
		- November 13th: (2) Unit Tests
* Next Meeting: Sunday, November 16th, 1:00 – 5:00 PM, Software Engineering Lab
* Lauren is making Lasagna for dinner